## Slide 1: Improved inter-departmental communication
Project Database

## Slide 2
Communication is People Eccentric NOT System Eccentric
Heavy reliance on Excel worksheets
  Duplication of efforts
  Dependent upon interconnected updates from other departments
  Requires cross-checks on data to ensure it is current
No Centralization of Information or Documents
  There are centralized People with information or documents (MAFIA STRUCTURE)
  Risk to Company should employee be no longer affiliated with company
  Handover for Projects or “New” Positions is marginal at best
Inefficient and will become problematic as company grows!
Current communication structure

## Slide 3: GENERAL Information structure
Medicine Factory
Concrete Factory
Petro-V
Al Essa
SAMIF
Equipment
Documentation DataBase
(Master Templates)
Manpower
Project Management
EMKAN HOLDINGS
PRIMARY ASSETS

## Slide 4: DISCRETE LOOP - MANPOWER
Manpower Control Team
Quality Team
Planning /
Support Team
Safety Team
Construction Team
Manpower
Project Management
PRIMARY ASSET
Rental
Direct Hire
IQAMA
EMP #
Salary
Job Title
Certifications
Etc.

## Slide 5: DISCRETE LOOP - EQUIPMENT
Asset Management
Construction Team
Equipment
Project Management
PRIMARY ASSET
Rental
Purchase
ESTAMARA
MVPI
Inspections
Calibrations
Operators
Etc.
Planning /
Support Team
Manpower Control Team
PM Schedule
Repair Costs
Etc.

## Slide 6: DISCRETE LOOP - DOCUMENTATION
Required Project Documents
Quality Team
Planning /
Support Team
Safety Team
Construction Team
Project Management
PRIMARY ASSET
Bid Submission
Execution Plan
Mobilization Plan
PQP, HIP, Etc.
Documentation DataBase
(Master Templates)
ARAMCO PROJECT TEAM

## Slide 7: COMMUNICATION ROAD MAP
Support/Planning Team
PMO
Contract Review
Review Pre-Plan Strategy
Input Key Reqmts
Have Key Personnel?
Have Req’d Equipmt?
ARAMCO Submission Accepted?
Hired Key Persons?
Direct Hire?
Awarded Contract?
Submit Bid?
Bid NOI Create File?
Contracts Dept
Job Ex
Site Visit
Notes in File
Provide Bid Pkg to Operations
(Pre-Plan Stratgy)
Internal
Kick-Off Meeting
External
Kick-Off Meeting
Identify Gaps
QA/QC Team
Safety Team
Revise/Edit
Report/Plan
MPC Feedback
Engage Rental Agency
Assets
Rental or
Purchase
Project Documents
Plans/Reports To ARAMCO
Construction Team
Construction Activities
YES
NO
YES
YES
NO
NO
NO
NO
NO
NO
NO
YES
YES
YES
YES
YES
Documentation Database

## Slide 8: STRUCTURE TO USING DATABASES
Equipment
Documentation DataBase
(Master Templates)
Manpower
DOCUMENTATION
DATABASE
There will be 2 Primary Databases with each Project having its own DataBase
Primary DataBases
  Company DataBase
  Documentation DataBase
Secondary DataBases
  Every Project
Projects
COMPANY DATABASE
PROJECT DATABASE

## Slide 9: COMPANY database

## Slide 10: Control the resources of the company
Manpower
Equipment
Documentation – to be a separate database that will be linked to specific Projects

## Slide 11: manpower
Available and Balance Discipline
Location
Nationality
Iqama & Safety card expire date
Rental
Cost

## Slide 12: equipment
Available and Balance.
Last maintains date.
Status
MVPI & ESTMARA & INSPECTION STICKER expire date.
Users (Operators)
Rental
Cost.

## Slide 13: PROJECT database

## Slide 14: Main purpose is to Close the communication gape between the following department:
1- Contracts
2- PMO
3-Manpower control
4-Logistics
5-Quality
6-Safety
7-Procurement
8-Aramco Documentation

## Slide 15: Contracts
Attach all documents related to the project and pass it to the project manager.

## Slide 16: PMO
Manpower

## Slide 17
Equipment

## Slide 18
Construction DOC

## Slide 19: Quality

## Slide 20: Safety

## Slide 21: Procurement

## Slide 22: Aramco Doc.

## Slide 23
CONTRACTS
PMO
MANPOWER
EQUIPMENT
DOCUMENTS
QUALITY
SAFETY
CONSTRACTION
DIRECT HIRE
RENTAL
QUALITY
SAFETY
CONSTRUCTION
PLANING
PROCURMENT
ARAMCO DOC
DIRECT HIRE
RENTAL
TECHNICAL &PLANING
QUALITY
SAFETY
CONSTRACTION
TECHNICAL &PLANING

## Slide 24: Path forward
Petro-V to utilize initially
Implement Databases within targeted groups with Al Essa
Customized System Developed for EMKAN and Group of Companies
  Hire a Programmer
  Programmer to develop other software for future growth (PM Tracking, etc)
IF WE DO NOTHING – OUR FUTURE IS LIMITED